# AI Website Testing Platform

Project proposal for combining general AI-assisted checks with team-written test cases

Project goal: Create one new platform where a team enters a website address, supplies that website’s test cases in a standard format, and receives one clear report combining those tests with general checks across four quality pillars.

# 1. Problem statement

Website testing has two needs. Teams need common checks that apply to many websites, and they also need detailed checks for the unique features of a particular website. If these are handled separately, results are scattered, teams repeat work, and it is difficult to see the full quality picture in one place.

We will build a new system that brings both needs into one workflow. The user provides a URL and a structured test-case pack. The platform runs approved general checks, executes the supplied cases, records evidence, and creates a unified report. AI helps create additional general test ideas and explain results; controlled software rules decide what may actually run.

## What the system should deliver

One place to manage websites, test packs, scan profiles, runs, evidence, and reports.

Four-pillar general testing that can be reused for different sites.

A readable format for people to write, review, version, and share site-specific test cases.

A report that clearly distinguishes executed checks, AI suggestions, failed checks, skipped checks, and items needing human review.

Safety controls that limit each run to an authorized target and approved actions.

# 2. Proposed user workflow

| Step | What happens |
| --- | --- |
| 1. Choose target | Enter the website URL and select an approved environment, such as a test or staging site. |
| 2. Choose tests | Select a scan profile and upload or select the versioned test pack for that website. |
| 3. Validate | The platform checks the target permission, test-case format, credentials references, risk levels, and time/request limits. |
| 4. Plan the run | The platform selects built-in checks. AI may suggest extra cases in the approved format. The user can review AI suggestions. |
| 5. Execute | Isolated browser workers run allowed tests and collect evidence. Each step is checked against the run’s safety rules. |
| 6. Review report | The user sees results by pillar, test source, status, severity, and evidence, with recommended next steps. |

# 3. The four testing pillars

| Pillar | Example checks |
| --- | --- |
| Functional | Pages load, internal links work, important buttons and filters behave as expected, forms show useful validation, downloads open correctly. |
| Security | Security settings are present, unsafe exposures are identified, and approved low-risk checks look for common warning signs. Higher-risk checks require explicit authorization. |
| Performance | Page load timing, key browser metrics, resource failures, and carefully capped response/load measurements. |
| User experience and accessibility | Accessibility rules, labels, image descriptions, keyboard usability, layout behavior on mobile, and clear user-facing messages. |

The platform should use one shared definition of each pillar and one scoring rubric. The report should show the evidence behind a score so a number never stands alone.

# 4. Standard format for team-written test cases

Test cases should use versioned YAML or JSON. A published schema validates each file before a run, so mistakes are caught early. Cases use a limited list of supported browser actions and assertions; they cannot contain arbitrary code.

| Field | What it describes |
| --- | --- |
| id and title | Stable case ID and short name, such as SITE-FUNC-001: Filter list updates. |
| pillar and tags | Which quality pillar and feature the case covers. |
| preconditions | What must be set up before the case starts. |
| steps | Supported actions such as open page, click, choose option, type text, wait, or download. |
| assertions | What must be true for the case to pass. |
| test data and secret references | Safe sample values and references to stored credentials. Passwords are never written in the test file. |
| risk and approval | Whether the case is read-only or changes data, and which environment/approval it needs. |
| cleanup and evidence | How test data is safely removed and what screenshots or logs should be kept. |

Illustrative example

id: SITE-FUNC-001
title: Choosing a region refreshes the branch list
pillar: functional
preconditions: [test_user_is_signed_in]
steps:
  - action: select_option
    target: role=combobox[name="Region"]
    value: North Zone
assertions:
  - type: option_list_not_empty
    target: role=combobox[name="Branch"]
risk: read_only
evidence: [screenshot, assertion_log]

# 5. What AI does and what it does not do

| AI can help with | The platform must control |
| --- | --- |
| Read a page description and suggest relevant test ideas. | Whether the target is authorized and which requests/actions are permitted. |
| Suggest ordinary form test values, boundary cases, or checks for confusing messages. | Execution of browser steps, HTTP requests, credentials, and any action that changes site data. |
| Group similar findings and write a plain-language explanation or suggested fix. | Pass/fail decisions for deterministic assertions, evidence handling, and final score calculations. |

AI output must be returned in the same validated test-case format. AI-generated cases are labeled as such. Start with safe suggestions and deterministic checks; add human review before any AI-generated case is allowed to perform state-changing actions.

# 6. Recommended technical design

Build the system as a predictable pipeline rather than giving an AI model unrestricted control of the browser. Each stage should have a clear input, output, timeout, and saved status.

Web app → job queue → target and case validator → test planner → isolated browser workers → evidence storage → combined report

| Part | Recommended starting choice | Reason |
| --- | --- | --- |
| Web app and API | Python backend with Django REST Framework, plus a responsive browser UI. | Provides user accounts, permissions, website records, test-pack management, and APIs in one service. |
| Database and jobs | PostgreSQL for core records; Celery with Redis or RabbitMQ for queued scans. | Scans take longer than normal web requests. Workers allow retries, cancellation, concurrency limits, and independent scaling. |
| Browser runner | Playwright for browser steps, isolated sessions, and request monitoring. | Supports repeatable browser runs and network controls. Keep the runner behind a narrow, validated action interface. |
| Test-case validation | YAML/JSON input checked against a versioned JSON Schema or Pydantic model. | Catches invalid fields and unsupported steps before the browser opens. |
| AI integration | A small model-provider interface with structured output and strict schema validation. | Allows changing AI providers without making the AI responsible for execution policy. |
| AI workflow framework | Do not add LangChain to the first version unless the team needs its integrations or reusable agent components. Consider LangGraph if later workflows need durable pauses, approvals, and resuming. | The first workflow is a fixed testing pipeline. A new framework adds complexity unless a concrete feature needs it. |
| Evidence and reports | PostgreSQL for results and metadata; S3-compatible storage for screenshots and large files; HTML, PDF, and JSON exports from one report model. | Keeps reports consistent and separates large evidence files from searchable run data. |

# 7. Safety and production requirements

Use an exact allowlist of approved hostnames, ports, and environments. No wildcard targets in production.

Require the user to confirm authorization before a run. Separate local practice targets, staging sites, and any production access.

Check every browser request and redirect against scope. Add network-level egress limits as a second safety layer.

Default to read-only tests and low request rates. Any case that creates, edits, or deletes data must declare that risk, use isolated test data, and include safe cleanup.

Store passwords and tokens in a secrets manager; test files should contain secret references only. Redact secrets and personal data from logs, reports, and screenshots.

Give every run a timeout, concurrency cap, request-rate limit, cancellation path, and emergency stop.

Add authentication and role-based access, audit logs, encrypted storage, backups, retention rules, and per-team usage limits.

Use automated checks in CI for code quality, dependencies, container images, schema compatibility, and safety-policy regressions.

# 8. Delivery plan

| Phase | Build | Completion signal |
| --- | --- | --- |
| 1. Define | Agree on requirements, pillar rules, authorization model, case schema, and report structure. | The team can review a written schema and approve a safe sample case. |
| 2. Foundation | Build the web app, database, user/project/site records, test-pack upload, and validator. | Users can save a versioned pack and see validation errors before a run. |
| 3. Hybrid MVP | Build the job queue, general checks for all four pillars, AI test suggestions, controlled browser runner, and unified report. | One run can execute general checks plus authored cases and report each result with evidence. |
| 4. Production readiness | Add secure credentials, access roles, storage/retention, monitoring, cancellation, backups, and deployment automation. | Operational checks and safety reviews pass in a staging environment. |
| 5. Expand coverage | Add more test types, integrations, scheduling, and optional approval workflows based on team feedback. | New features have versioned case definitions and do not bypass the policy layer. |

# 9. First decisions for the team

Which four-pillar checks are required in the first release, and how will each be scored?

Will the first version execute only read-only manual cases, or also approved write-capable cases on a dedicated test environment?

Will the first version support signing in to a website? If yes, define credential and browser-session storage requirements.

Which test-case actions and assertions are supported in version 1?

Who can upload, approve, run, and view test packs and evidence?

What evidence is retained, for how long, and who is allowed to download it?

# Recommendation

Start with a new, cleanly designed platform. Keep the execution engine deterministic and bounded. Use team-authored test packs for site-specific behavior, built-in rules for reusable four-pillar checks, and AI for optional case suggestions and clear explanations. Validate every case before execution and put authorization and safety policy between every test plan and the browser.

# Technical references

Playwright Python network controls: https://playwright.dev/python/docs/network

Playwright browser isolation: https://playwright.dev/python/docs/browser-contexts

FastAPI guidance on heavy background work: https://fastapi.tiangolo.com/tutorial/background-tasks/

LangChain structured output: https://docs.langchain.com/oss/python/langchain/structured-output

LangGraph persistence and resumable workflows: https://docs.langchain.com/oss/python/langgraph/persistence

Celery task queue: https://docs.celeryq.dev/en/stable/

OWASP Web Security Testing Guide: https://owasp.org/www-project-web-security-testing-guide/